QuantFusion v2.1

Updated Implementation Plan

Python + C++ + TypeScript  |  BSE Stocks + Indices + Forex

Fyers API (BSE/Indices) + Twelve Data (Forex)  |  React 18 + Firebase

10 Quant Models  |  IST Market Hours (9:15 AM – 3:30 PM)

| Prepared for Antigravity AI Code Generation | Version v2.1 — April 2026 | Supersedes v2.0 (BSE Stocks only) |
| --- | --- | --- |

# What Changed from v2.0

v2.1 adds three major upgrades over v2.0: (1) Indices data added via Fyers API — NIFTY 50, SENSEX, BANKNIFTY, NIFTY IT and all major BSE/NSE indices are now fully supported without an additional API. (2) Forex data added via Twelve Data API as a secondary source for spot forex pairs (USD/INR, EUR/USD, GBP/USD and 800+ pairs) since Fyers only covers currency derivatives, not spot forex. (3) A new Tools dashboard tab has been added containing EMI Calculator, SIP Calculator, and Currency Converter. Portfolio and Options tabs have been removed.

| Component | v2.0 (previous) | v2.1 (new) |
| --- | --- | --- |
| Asset classes | BSE stocks only | BSE stocks + Indices + Spot Forex |
| Indices data | Not supported | Fyers API — NIFTY/SENSEX/BANKNIFTY |
| Forex data | Not supported | Twelve Data API — 800+ spot pairs |
| API keys | Fyers only | Fyers + Twelve Data |
| Dashboard tabs | Stocks, Options, Portfolio, Models | Stocks, Indices, Forex, Models, Tools |
| Tools tab | Not present | EMI + SIP + Currency Converter |
| Stock comparison | Metrics table only | Metrics table + Price history chart |
| Options tab | Present | Removed |
| Portfolio tab | Present | Removed |

# 1. Three-Language Architecture (Unchanged)

The three-language architecture from v2.0 is retained. C++ handles microsecond-speed tick parsing. Python owns all mathematical model computation. TypeScript/React owns the UI. v2.1 adds Twelve Data WebSocket alongside Fyers in the Python services layer.

| Layer | Language | Role | New in v2.1 |
| --- | --- | --- | --- |
| Speed | C++ | BSE tick parsing, order book, ZMQ pub | No change |
| Models | Python | 10 quant models, FastAPI, Fyers + Twelve Data feeds | Twelve Data forex feed added |
| UI | TypeScript/React | Dashboard, charts, Tools tab, comparison | Tools tab, Indices page, Forex page |

# 2. Data Sources — v2.1 (Two API Keys)

QuantFusion v2.1 uses exactly two external API keys: Fyers for all Indian market data (BSE stocks and all indices), and Twelve Data for spot forex pairs. All other data (RBI repo rate, NewsAPI sentiment) remains unchanged from v2.0.

| API | Endpoint / Source | Data | Rate | Used by |
| --- | --- | --- | --- | --- |
| Fyers WebSocket | wss:// BSE feed | Live BSE tick, bid/ask | Sub-second | A-S, Kyle, G-M |
| Fyers REST | /api/v3/history | BSE OHLCV 25yr | On demand | GARCH, Heston, RL |
| Fyers quotes | /api/v3/quotes | Snapshot quote | Every 2s | BSM, chart |
| Fyers indices | NSE:NIFTY50-INDEX etc. | NIFTY, SENSEX, BANKNIFTY | Real-time | Indices page |
| Twelve Data WS | wss:// forex feed | 800+ spot forex pairs | Real-time | Forex page |
| Twelve Data REST | /time_series | Forex OHLCV history | On demand | Forex chart |
| RBI DBIE API | rbi.org.in/Scripts | Repo rate history | Daily | Vasicek/CIR |
| NewsAPI India | /v2/everything | EN + Hindi headlines | Every 60s | Sentiment NLP |
| Firebase DB | Realtime DB | Model output store | Every 10s | All models |

## Fyers — BSE Stocks + Indices

- BSE stocks: BSE:RELIANCE-EQ | BSE:TCS-EQ | BSE:INFY-EQ | BSE:HDFCBANK-EQ

- NSE indices: NSE:NIFTY50-INDEX | NSE:NIFTYBANK-INDEX | BSE:SENSEX-INDEX

- F&O: NSE:NIFTY25APRFUT | NSE:BANKNIFTY25APRFUT

- Free with Fyers demat account. SDK: pip install fyers-apiv3

## Twelve Data — Spot Forex

- Covers 800+ currency pairs: USD/INR, EUR/USD, GBP/USD, JPY/USD, AED/INR etc.

- WebSocket streaming for live rates — integrates into Python FastAPI alongside Fyers

- Free tier: 800 API calls/day — sufficient for dashboard use

- SDK: pip install twelvedata | Key at: twelvedata.com/register

- Symbol format: EUR/USD, GBP/INR, USD/JPY (standard slash notation)

# 3. Updated Project File Structure

The file structure from v2.0 is retained with additions in python-backend/services/ (twelve_data.py), and in src/ (new pages and Tools components). Options and Portfolio components are removed.

| File / Folder | Purpose |
| --- | --- |
| python-backend/services/fyers_ws.py | Fyers WebSocket — BSE stocks + indices live feed |
| python-backend/services/twelve_data.py | NEW — Twelve Data WebSocket + REST for spot forex |
| python-backend/services/fyers_rest.py | Fyers historical OHLCV — unchanged |
| python-backend/api/routes.py | FastAPI routes — add /forex/live and /forex/history endpoints |
| src/pages/IndicesPage.tsx | NEW — Indices dashboard: NIFTY, SENSEX, BANKNIFTY charts |
| src/pages/ForexPage.tsx | NEW — Forex dashboard with Twelve Data live rates |
| src/pages/ToolsPage.tsx | NEW — EMI Calculator, SIP Calculator, Currency Converter |
| src/components/CompareWidget.tsx | NEW — Two-stock peer comparison: metrics table + price history chart |
| src/components/EMICalculator.tsx | NEW — Loan amount, rate, tenure → monthly EMI, total interest |
| src/components/SIPCalculator.tsx | NEW — Monthly SIP, return %, years → maturity value, wealth multiple |
| src/components/CurrencyConverter.tsx | NEW — Live forex conversion using Twelve Data rates |
| src/pages/OptionsPage.tsx | REMOVED — Options tab eliminated |
| src/pages/PortfolioPage.tsx | REMOVED — Portfolio tab eliminated |
| src/App.tsx | Update router: replace Options + Portfolio routes with Indices, Forex, Tools |

# 4. Dashboard Tab Structure — v2.1

The navigation changes from 5 tabs (Stocks, Options, Portfolio, Models, Sentiment) to 5 revised tabs. Options and Portfolio are replaced by Indices, Forex, and Tools.

| Tab | Page Component | Contents |
| --- | --- | --- |
| Stocks | StocksPage.tsx | Live BSE chart, 10 model outputs, peer comparison widget |
| Indices | IndicesPage.tsx — NEW | NIFTY 50, SENSEX, BANKNIFTY, NIFTY IT live charts via Fyers |
| Forex | ForexPage.tsx — NEW | Spot forex live rates + OHLCV charts via Twelve Data |
| Models | ModelsPage.tsx | All 10 model output cards — unchanged from v2.0 |
| Tools | ToolsPage.tsx — NEW | EMI Calculator ¦ SIP Calculator ¦ Currency Converter ¦ Stock Compare |

## Tools Tab — Component Breakdown

| Tool | Inputs | Outputs |
| --- | --- | --- |
| EMI Calculator | Loan amount, annual rate %, tenure (yrs), loan type | Monthly EMI (Rs.), total interest, total payment, interest/principal ratio |
| SIP Calculator | Monthly SIP (Rs.), expected return %, investment period (yrs), fund type | Maturity value (Rs.), total invested, estimated gains, wealth multiple (Nx) |
| Currency Converter | Amount, from currency, to currency (10 currencies) | Converted amount, exchange rate, inverse rate — live via Twelve Data |
| Stock Compare | Two BSE stock selectors (dropdown) | Metrics table (P/E, P/B, ROE, beta, dividend, mkt cap) + price history chart (1W/1M/3M/6M) |

## Stock Comparison Widget — Specification

- Two stock dropdowns only — no options, no multi-select

- Side-by-side metrics table: Price, Day change %, P/E, P/B, Market cap, Dividend yield, ROE, Beta, Volatility, Sector

- Green/red highlighting — winner on each metric highlighted automatically

- Price history chart — dual-line Recharts chart, blue vs green, with 1W / 1M / 3M / 6M range selector

- No daily change bar chart — price history chart only

- Data source: Fyers /api/v3/history for historical OHLCV, Fyers /api/v3/quotes for live snapshot

# 5. Python Libraries — v2.1 Updates

One new library added to requirements.txt. All v2.0 libraries remain unchanged.

| Library | Version | Purpose |
| --- | --- | --- |
| twelvedata | >=1.2 | NEW — Twelve Data Python SDK for forex WebSocket + REST |
| fyers-apiv3 | >=3.0 | Unchanged — BSE stocks + indices primary data source |
| fastapi | >=0.110 | Unchanged — REST + WebSocket server |
| arch | >=6.3 | Unchanged — GARCH(1,1) |
| scipy | >=1.12 | Unchanged — Markowitz MVO |
| stable-baselines3 | >=2.3 | Unchanged — RL Agent PPO |
| pyzmq | >=25.1 | Unchanged — C++ ZMQ tick receiver |
| numpy / pandas | >=1.26 / 2.2 | Unchanged — matrix math + OHLCV dataframes |
| firebase-admin | >=6.5 | Unchanged — Firebase Realtime DB writes |
| vader-sentiment | >=3.2 | Unchanged — NLP scoring |
| httpx | >=0.27 | Unchanged — async HTTP for RBI + NewsAPI |

## New Environment Variable — python-backend/.env

- TWELVE_DATA_API_KEY=your_twelve_data_key

- All v2.0 variables unchanged: FYERS_CLIENT_ID, FYERS_SECRET_KEY, RBI_DBIE_API_KEY, NEWS_API_KEY, FIREBASE_CREDENTIALS_JSON

# 6. Updated Build Phases — v2.1

Phases 1–7 are unchanged from v2.0. Phase 8 adds Indices and Forex pages. Phase 9 adds the Tools tab components. Phase 10 (deployment) is unchanged.

| Phase | Focus | Tasks | Days |
| --- | --- | --- | --- |
| Phase 1 | Firebase | Firebase setup, React scaffold, Redux, IST timezone — unchanged | 2d |
| Phase 2 | C++ Engine | BSE WebSocket C++ parser, order book, ZMQ — unchanged | 3d |
| Phase 3 | Python Base | FastAPI, ZMQ subscriber, Fyers SDK, Firebase Admin — unchanged | 2d |
| Phase 4 | Core Models | GARCH, BSM, Vasicek — unchanged | 2d |
| Phase 5 | Market Micro | Avellaneda-Stoikov, Kyle, Glosten-Milgrom — unchanged | 2d |
| Phase 6 | Portfolio Models | Markowitz, Heston, Almgren-Chriss — unchanged | 3d |
| Phase 7 | RL + Sentiment | stable-baselines3 RL Agent, VADER NLP — unchanged | 3d |
| Phase 8 | Indices + Forex | NEW: Fyers indices integration (IndicesPage.tsx), Twelve Data forex WebSocket (twelve_data.py + ForexPage.tsx) | 2d |
| Phase 9 | Tools Tab | NEW: EMICalculator, SIPCalculator, CurrencyConverter, CompareWidget with price chart. Remove Options + Portfolio pages. | 2d |
| Phase 10 | Deploy | Firebase deploy, FastAPI on Cloud Run/Railway, env vars, BSE verify — unchanged | 2d |

# 7. Deployment Checklist — v2.1

All v2.0 checklist items remain. New v2.1 items are marked below.

## Python Backend — New Checks

- pip install twelvedata succeeds

- Twelve Data API key set in python-backend/.env as TWELVE_DATA_API_KEY

- twelve_data.py WebSocket connects and streams live forex rates

- FastAPI /forex/live endpoint returns valid JSON with live rates

- FastAPI /forex/history endpoint returns OHLCV for any forex pair

## React Frontend — New Checks

- IndicesPage.tsx loads NIFTY 50, SENSEX, BANKNIFTY charts via Fyers

- ForexPage.tsx connects to Python FastAPI forex WebSocket

- ToolsPage.tsx renders all four sub-tools: EMI, SIP, Currency, Compare

- CompareWidget: two stock dropdowns update both metrics table and price chart

- Price history chart shows 1W / 1M / 3M / 6M range selector

- CurrencyConverter uses live Twelve Data rates — not static fallback

- Options tab and Portfolio tab completely removed from router and navigation

## BSE + Forex Market Verify

- Open app at 9:15 AM IST — BSE stocks chart starts updating

- Switch to Indices tab — NIFTY 50 and SENSEX charts update live

- Switch to Forex tab — EUR/USD, USD/INR rates updating via Twelve Data

- Switch to Tools tab — EMI and SIP calculators compute correctly

- In Compare sub-tab: select two stocks, verify price history chart renders for all 4 ranges

- Currency Converter shows live rate from Twelve Data, not static mock

# 8. Antigravity Prompt Hints — v2.1

Use these prompts in Antigravity for AI-assisted code generation. v2.0 prompts are still valid for the 10 models and core architecture. New v2.1 prompts below:

## New v2.1 Prompts

- Implement the Twelve Data WebSocket connection in Python (twelve_data.py) with auto-reconnect logic for spot forex pairs

- Build the FastAPI /forex/live WebSocket endpoint that streams Twelve Data rates to React

- Create IndicesPage.tsx in React showing NIFTY 50, SENSEX, BANKNIFTY live charts using Fyers API symbols NSE:NIFTY50-INDEX and BSE:SENSEX-INDEX

- Build ForexPage.tsx in React with currency pair selector and live OHLCV chart using Twelve Data via Python FastAPI

- Create ToolsPage.tsx with four sub-tabs: EMI Calculator, SIP Calculator, Currency Converter, Stock Comparison

- Build CompareWidget.tsx in React — two BSE stock dropdowns, side-by-side metrics table with win/loss highlighting, and Recharts dual-line price history chart with 1W/1M/3M/6M range selector

- Build EMICalculator.tsx — inputs: loan amount, annual rate, tenure years, loan type — outputs: monthly EMI, total interest, total payment, interest/principal ratio

- Build SIPCalculator.tsx — inputs: monthly SIP, expected return %, years, fund type — outputs: maturity value, total invested, estimated gains, wealth multiple

- Build CurrencyConverter.tsx — 10 currency selectors, amount input, swap button — live rates from Twelve Data via Python FastAPI /forex/rate endpoint

- Update App.tsx router: remove Options and Portfolio routes, add Indices (/indices), Forex (/forex), and Tools (/tools) routes

## Retained v2.0 Prompts (Still Valid)

- Generate the complete v2.0 file structure with C++, Python, and TypeScript folders and all imports

- Implement the Fyers API WebSocket connection in Python with auto-reconnect logic

- Build the C++ ZMQ tick publisher for BSE feed with orderbook.cpp

- Implement GARCH(1,1) in Python using the arch library for BSE daily returns

- Create the FastAPI WebSocket server that streams model outputs to React

- Build the Markowitz optimizer in Python using scipy.optimize.minimize for BSE stocks

- Implement useLivePrice React hook that connects to Python FastAPI WebSocket

- Build LiveChart.tsx in React with IST hours x-axis (9:15 AM to 3:30 PM)

- Implement the RL Agent in Python using stable-baselines3 PPO on BSE historical data

- Create the Vasicek model in Python using RBI repo rate from the DBIE API

You are ready when: Open the live Firebase URL at 9:15 AM IST on a BSE trading day, select BSE:RELIANCE-EQ, and within 10 seconds see: (1) live BSE chart in IST, (2) GARCH vol badge, (3) A-S bid/ask lines in Rs., (4) all 10 model cards active, (5) Indian sentiment bar, (6) Indices tab showing NIFTY/SENSEX, (7) Forex tab showing live USD/INR via Twelve Data, (8) Tools tab with functional EMI, SIP, and Currency converter.